작업지시서 v2.0

— 실행 가능한 설계 도면 —

Adaptive AutoAI Pipeline Agent × Harness Engineering

시스템 프롬프트 · 코드 골격 · Docker · DB DDL · API 시그니처 · 의사결정 로직 완비

| 프로젝트명 | Adaptive AutoAI Pipeline Agent |
| --- | --- |
| 개발 기간 | 약 5~6주 (MVP 기준) |
| 팀 인원 | 4명 (A·B·C·D) |
| 핵심 프레임워크 | LangGraph + CrewAI + LangChain + Harness Engineering + Docker + Linux + PostgreSQL |
| LLM | Claude API (Opus 4.7 / Sonnet 4.6) |
| 작성일 | 2026.05.15 |
| 문서 버전 | v2.0 (Implementation-Ready Edition) |

# 목차

01. 프로젝트 개요 + 시스템 컨텍스트

02. 전체 아키텍처 (시퀀스 + 컴포넌트 다이어그램)

03. LangGraph 워크플로우 설계 + 코드 골격

04. 에이전트 17개 상세 설계 (프롬프트 · 입출력 스키마 · 의사결정 로직)

05. Harness Engineering 구현 명세 (AGENTS.md · 자동 진화 코드)

06. 카테고리별 학습 파이프라인 (6개 카테고리 의사코드)

07. PostgreSQL DB 설계 (10개 테이블 DDL + ERD)

08. Docker Compose 전체 yml + 컨테이너 명세

09. FastAPI 엔드포인트 12개 시그니처 + Pydantic 모델

10. 폴더 구조 + 격리 메커니즘 (실행 가능한 pre-commit hook)

11. 환경변수 명세 (.env 템플릿)

12. 산출물 생성기 (PPT·PDF·대본 구현 명세)

13. 오류 처리 + Fallback 전략 (구체 코드)

14. CI/CD 파이프라인 (GitHub Actions yml)

15. 팀원별 티켓 + 스프린트 계획

16. 완료 기준 (KPI + 인수 테스트)

01     프로젝트 개요 + 시스템 컨텍스트

## 1.1 한 줄 정의

사용자가 CSV·이미지·텍스트 데이터를 올리고 분석 카테고리를 선택하면, 17개의 협업 에이전트가 데이터 검증·전처리·모델 학습·해석·리포트 생성을 자동으로 수행하고, Harness Engineering 메커니즘을 통해 사용할수록 정확도가 자동 향상되는 End-to-End AI 분석 플랫폼.

## 1.2 시스템 컨텍스트 (외부 인터페이스)

본 시스템이 외부와 주고받는 것들:

- 사용자 입력 — CSV/Parquet/ZIP/텍스트 파일, 분석 카테고리, 타겟 변수, 자연어 질문 (선택)

- 사용자 출력 — Streamlit 대시보드 (실시간), PPT·PDF·대본·모델 파일 다운로드, REST API

- LLM API — Claude API (외부) — 에이전트 추론에 사용

- 관측성 — LangSmith 또는 Langfuse (외부) — 모든 LLM 호출 자동 기록

- 아티팩트 저장 — MinIO/S3 (자체 호스팅) — 업로드 파일·학습 모델·산출물 저장

## 1.3 핵심 프레임워크 7종 역할 분담

| 프레임워크 | 본 시스템에서의 역할 |
| --- | --- |
| LangGraph | 17개 에이전트의 그래프 기반 오케스트레이션. State 기반 노드 전이, 조건부 라우팅, 자동 재루프 구현. |
| CrewAI | 에이전트 그룹별 역할 정의 (예: Modeling Crew = Model Selection + Training Executor + Monitor + Aggregator). 그룹 내 협업 관리. |
| LangChain | LLM 호출 추상화, 프롬프트 템플릿 관리, 출력 파서, 툴 바인딩. |
| Harness Engineering | AGENTS.md 룰셋 + Skills + On-Demand Tools + Eval/Auditor 루프. "사용할수록 똑똑해진다"의 구현 메커니즘. |
| Docker (Compose) | 8개 컨테이너로 시스템 격리. 개발·운영 환경 일관성 보장. 팀원별 동일 환경 재현. |
| Linux (Ubuntu 22.04) | 운영 OS. Docker Engine 호스팅, GPU 드라이버, 시스템 리소스 관리. |
| PostgreSQL 16 | 메인 데이터베이스. 10개 테이블로 사용자·작업·에이전트 실행·모델·실패로그·룰 관리. |

## 1.4 시스템 경계 (Scope)

포함 (In Scope)

- CSV·Parquet·이미지(ZIP)·텍스트 입력 처리

- 6개 MVP 카테고리 학습 파이프라인

- 자동 모델 선택·학습·평가·해석

- PPT·PDF·대본·웹 대시보드 자동 생성

- REST API 모델 서빙

- Harness 자동 진화 메커니즘

제외 (Out of Scope)

- 사용자 인증/권한 시스템 (MVP에선 단일 사용자 가정)

- 분산 학습 / 멀티 GPU 클러스터

- 실시간 스트리밍 데이터 (배치 처리만)

- AutoML 하이퍼파라미터 무한 탐색 (Optuna 50회로 제한)

02     전체 아키텍처

## 2.1 컴포넌트 다이어그램 (텍스트 표현)

┌───────────────────────────────────────────────────────────────────┐

│                       사용자 (브라우저)                              │

└────────────────────┬──────────────────────────────────────────────┘

│ HTTPS

▼

┌───────────────────────────────────────────────────────────────────┐

│   Streamlit UI (frontend 컨테이너 : 포트 8501)                     │

│   - 파일 업로드   - 카테고리 선택   - 진행 상황 표시   - 다운로드  │

└────────┬────────────────────────────────────┬────────────────────┘

│ REST                               │ WebSocket

▼                                    ▼

┌───────────────────────────────────────────────────────────────────┐

│   FastAPI Gateway (api 컨테이너 : 포트 8000)                       │

│   - /upload  /profile  /pipeline/start  /results  /download       │

└────────┬──────────┬─────────────┬──────────┬─────────────────────┘

│          │             │          │

▼          ▼             ▼          ▼

┌────────┐ ┌────────┐  ┌──────────┐ ┌──────────┐

│postgres│ │ redis  │  │  minio   │ │  celery  │

│  :5432 │ │ :6379  │  │  :9000   │ │  worker  │

└────────┘ └────────┘  └──────────┘ └────┬─────┘

│

▼

┌─────────────────────────────────────────────────┐

│  LangGraph 오케스트레이터 (Celery worker 내부)  │

│                                                 │

│  ┌─────────────┐    ┌─────────────────────┐     │

│  │ Supervisor  │───▶│  17 에이전트 그래프 │     │

│  └─────────────┘    └──────────┬──────────┘     │

│                                │                │

│   AGENTS.md ◀─── Eval/Auditor ◀┘  (Harness)     │

└────────────────┬────────────────────────────────┘

│

▼

┌──────────────────┐

│ mlflow  :5000    │

│ serving :9000    │

└──────────────────┘

## 2.2 사용자 시나리오 시퀀스 (정형 ML 예시)

사용자       UI       API       Celery      LangGraph      Agents       DB/MinIO

│          │         │          │            │              │              │

│─업로드─▶│         │          │            │              │              │

│          │─POST────▶          │            │              │              │

│          │         │──save───────────────────────────────────────────────▶ MinIO

│          │         │──insert─────────────────────────────────────────────▶ uploads

│          │◀ file_id─          │            │              │              │

│◀────────│         │          │            │              │              │

│          │         │          │            │              │              │

│─카테고리 선택 + 시작─▶        │            │              │              │

│          │─POST/start─────────▶            │              │              │

│          │         │──Celery.delay()──────▶            │              │

│          │◀ job_id─          │            │              │              │

│          │         │          │            │              │              │

│─WS 연결─▶│         │          │            │              │              │

│          │         │          │──invoke()──▶            │              │

│          │         │          │            │──Data Profiler─▶            │

│          │         │          │            │◀───profile──│              │

│          │         │          │            │──Schema Validator─▶         │

│          │         │          │            │◀───valid────│              │

│          │         │          │            │──Preprocessing─▶            │

│          │◀ ws:30%─│          │            │              │              │

│◀ 30%────│         │          │            │              │              │

│          │         │          │            │──Model Selection─▶          │

│          │         │          │            │──Training Executor─▶        │

│          │         │          │            │              │──train───────▶ MLflow

│          │         │          │            │──Eval Agent─▶              │

│          │         │          │            │   (reject? → retry)         │

│          │         │          │            │──Insight Agent─▶            │

│          │         │          │            │──Report Composer─▶          │

│          │         │          │            │              │──save PPT───▶ MinIO

│          │◀ ws:100%│          │            │              │              │

│◀완료────│         │          │            │              │              │

│          │─다운로드─▶         │            │              │              │

│◀ PPT────│         │          │            │              │              │

## 2.3 데이터 흐름 (State 객체의 여정)

PipelineState 객체가 LangGraph 그래프를 거치며 단계별로 필드가 채워진다.

PipelineState 초기 상태:

job_id="abc123", file_id="f001", category="tabular_ml",

target_column="price", task="regression"

│

▼ Data Profiler 실행 후

+ data_profile={"rows": 10000, "cols": 12, "dtypes": {...}}

│

▼ Schema Validator 실행 후

+ validation={"valid": true, "warnings": []}

│

▼ Preprocessing Strategist + Feature Engineer 실행 후

+ preprocessed_data_id="pp_001"

│

▼ Model Selection 실행 후

+ model_candidates=["XGBoost", "LightGBM", "CatBoost"]

│

▼ Training Executor + Monitor + Aggregator 실행 후

+ trained_models=[{name, metric, mlflow_run_id}, ...]

│

▼ Explainability 실행 후

+ explanations={shap_values, ...}

│

▼ Eval Agent 실행 후

+ eval_result={"score": 0.92, "approved": true}

│

▼ Insight Agent + Report Composer 실행 후

+ insights="한국어 인사이트 markdown..."

+ ppt_path="...", pdf_path="...", script_path="..."

│

▼ 완료. DB jobs.status = "completed"

03     LangGraph 워크플로우 설계 + 코드 골격

## 3.1 그래프 노드 구조

17개 에이전트를 LangGraph 노드로 정의한다. 노드는 State를 입력받아 State를 반환하는 순수 함수다.

[ shared/state.py ]

# shared/state.py

from pydantic import BaseModel, Field

from typing import Literal, Optional, Any

from datetime import datetime

CategoryType = Literal['tabular_ml', 'tabular_dl', 'timeseries',

'image', 'nlp', 'anomaly']

TaskType = Literal['classification', 'regression', 'forecasting',

'clustering', 'anomaly_detection']

class PipelineState(BaseModel):

# === 메타 ===

job_id: str

created_at: datetime = Field(default_factory=datetime.utcnow)

retry_count: int = 0

max_retries: int = 3

next_agent: Optional[str] = None

errors: list[dict] = []

# === 사용자 입력 ===

file_id: str

category: CategoryType

task: TaskType

target_column: Optional[str] = None

user_question: Optional[str] = None

# === 에이전트별 출력 ===

data_profile: Optional[dict] = None

validation: Optional[dict] = None

preprocessing_plan: Optional[list] = None

preprocessed_data_id: Optional[str] = None

eda_charts: Optional[list] = None

model_candidates: Optional[list] = None

trained_models: Optional[list] = None

training_warnings: Optional[list] = None

best_model: Optional[dict] = None

explanations: Optional[dict] = None

eval_result: Optional[dict] = None

insights: Optional[str] = None

# === 산출물 경로 ===

ppt_path: Optional[str] = None

pdf_path: Optional[str] = None

script_path: Optional[str] = None

model_path: Optional[str] = None

## 3.2 LangGraph 그래프 구성 코드

[ orchestrator/graph.py ]

# orchestrator/graph.py

from langgraph.graph import StateGraph, END

from shared.state import PipelineState

from agents.supervisor import supervisor_node

from agents.data_profiler import data_profiler_node

from agents.schema_validator import schema_validator_node

from agents.preprocessing_strategist import preprocessing_strategist_node

from agents.feature_engineer import feature_engineer_node

from agents.eda_agent import eda_agent_node

from agents.model_selection import model_selection_node

from agents.training_executor import training_executor_node

from agents.training_monitor import training_monitor_node

from agents.metrics_aggregator import metrics_aggregator_node

from agents.hyperparameter_tuner import hyperparameter_tuner_node

from agents.explainability import explainability_node

from agents.eval_agent import eval_agent_node

from agents.insight import insight_node

from agents.report_composer import report_composer_node

from agents.error_recovery import error_recovery_node

def route_after_validation(state: PipelineState) -> str:

"""검증 결과에 따라 다음 노드 결정"""

if state.validation and not state.validation.get('valid'):

return 'error_recovery'

return 'preprocessing_strategist'

def route_after_eval(state: PipelineState) -> str:

"""Eval 결과에 따라 재루프 또는 다음 단계"""

if state.eval_result and not state.eval_result.get('approved'):

if state.retry_count < state.max_retries:

return 'training_executor'  # 재학습

return 'error_recovery'  # 최대 재시도 초과

return 'insight'

def build_graph():

g = StateGraph(PipelineState)

# 노드 등록 (17개)

g.add_node('supervisor', supervisor_node)

g.add_node('data_profiler', data_profiler_node)

g.add_node('schema_validator', schema_validator_node)

g.add_node('preprocessing_strategist', preprocessing_strategist_node)

g.add_node('feature_engineer', feature_engineer_node)

g.add_node('eda_agent', eda_agent_node)

g.add_node('model_selection', model_selection_node)

g.add_node('hyperparameter_tuner', hyperparameter_tuner_node)

g.add_node('training_executor', training_executor_node)

g.add_node('training_monitor', training_monitor_node)

g.add_node('metrics_aggregator', metrics_aggregator_node)

g.add_node('explainability', explainability_node)

g.add_node('eval_agent', eval_agent_node)

g.add_node('insight', insight_node)

g.add_node('report_composer', report_composer_node)

g.add_node('error_recovery', error_recovery_node)

# 엣지 정의 (선형 흐름)

g.set_entry_point('supervisor')

g.add_edge('supervisor', 'data_profiler')

g.add_edge('data_profiler', 'schema_validator')

g.add_conditional_edges('schema_validator', route_after_validation, {

'preprocessing_strategist': 'preprocessing_strategist',

'error_recovery': 'error_recovery',

})

g.add_edge('preprocessing_strategist', 'feature_engineer')

g.add_edge('feature_engineer', 'eda_agent')

g.add_edge('eda_agent', 'model_selection')

g.add_edge('model_selection', 'hyperparameter_tuner')

g.add_edge('hyperparameter_tuner', 'training_executor')

g.add_edge('training_executor', 'training_monitor')

g.add_edge('training_monitor', 'metrics_aggregator')

g.add_edge('metrics_aggregator', 'explainability')

g.add_edge('explainability', 'eval_agent')

g.add_conditional_edges('eval_agent', route_after_eval, {

'training_executor': 'training_executor',  # 재루프

'insight': 'insight',

'error_recovery': 'error_recovery',

})

g.add_edge('insight', 'report_composer')

g.add_edge('report_composer', END)

g.add_edge('error_recovery', END)

return g.compile()

compiled_graph = build_graph()

## 3.3 그래프 실행 코드 (Celery worker)

[ orchestrator/runner.py ]

# orchestrator/runner.py

from celery import shared_task

from orchestrator.graph import compiled_graph

from shared.state import PipelineState

from shared.db import update_job_status

from harness.telemetry import langsmith_tracer

import logging

logger = logging.getLogger(__name__)

@shared_task(name='run_pipeline', bind=True, max_retries=0)

def run_pipeline_task(self, job_id: str, file_id: str, category: str,

task: str, target_column: str = None):

"""Celery에서 호출되는 파이프라인 실행 함수"""

update_job_status(job_id, 'running')

initial_state = PipelineState(

job_id=job_id, file_id=file_id, category=category,

task=task, target_column=target_column,

)

try:

with langsmith_tracer(job_id=job_id):

final_state = compiled_graph.invoke(initial_state)

update_job_status(job_id, 'completed', result=final_state.dict())

return {'job_id': job_id, 'status': 'completed'}

except Exception as e:

logger.exception(f'Pipeline {job_id} failed')

update_job_status(job_id, 'failed', error=str(e))

return {'job_id': job_id, 'status': 'failed', 'error': str(e)}

04     에이전트 17개 상세 설계

각 에이전트는 다음 요소를 가진다: (1) 시스템 프롬프트, (2) 입력 스키마, (3) 출력 스키마, (4) 사용 툴, (5) 의사결정 로직, (6) 코드 골격.

## 4.1 공통 BaseAgent 인터페이스

[ agents/base.py ]

# agents/base.py

from abc import ABC, abstractmethod

from pydantic import BaseModel

from shared.state import PipelineState

from langchain_anthropic import ChatAnthropic

from harness.telemetry import log_agent_run

import os

class BaseAgent(ABC):

name: str

description: str

system_prompt: str

model: str = 'claude-sonnet-4-6'  # 기본은 Sonnet, 복잡 추론은 Opus

max_retries: int = 2

def __init__(self):

self.llm = ChatAnthropic(

model=self.model,

api_key=os.environ['ANTHROPIC_API_KEY'],

temperature=0.0,

max_tokens=4096,

)

@abstractmethod

def run(self, state: PipelineState) -> PipelineState:

"""State를 입력받아 State를 반환. 다른 입출력 금지."""

pass

def __call__(self, state: PipelineState) -> PipelineState:

with log_agent_run(self.name, state.job_id):

return self.run(state)

## 4.2 A 담당 — Supervisor / Insight / Error Recovery

4.2.1 Supervisor Agent

| 역할 | 전체 워크플로우 진입점. State 초기 검증 + 카테고리에 맞는 흐름 결정 + HITL 게이트 관리. |
| --- | --- |
| 입력 | PipelineState (초기 상태: file_id, category, task) |
| 출력 | PipelineState (검증된 상태 + next_agent="data_profiler") |
| 사용 모델 | Claude Sonnet 4.6 (간단한 라우팅이므로 빠른 모델) |
| 의사결정 | file_id가 유효한가? category가 유효한가? → 검증 통과 시 data_profiler로 라우팅 |

[ agents/supervisor.py ]

# agents/supervisor.py

from agents.base import BaseAgent

from shared.state import PipelineState

SUPERVISOR_PROMPT = """You are the Supervisor Agent of an AutoAI pipeline.

Your role:

- Validate the initial state (file_id exists, category is valid)

- Route to the appropriate first agent (always 'data_profiler')

- Manage HITL (Human-in-the-Loop) gates when retry_count >= 2

You MUST respond in valid JSON format:

{"next_agent": "<agent_name>", "rationale": "<short reason>"}

Never modify other state fields. Only set next_agent."""

class SupervisorAgent(BaseAgent):

name = 'supervisor'

description = 'Routes the workflow and manages HITL gates'

system_prompt = SUPERVISOR_PROMPT

model = 'claude-sonnet-4-6'

def run(self, state: PipelineState) -> PipelineState:

# 간단 검증

if not state.file_id or not state.category:

state.errors.append({

'agent': self.name,

'reason': 'Missing file_id or category'

})

state.next_agent = 'error_recovery'

return state

state.next_agent = 'data_profiler'

return state

supervisor_node = SupervisorAgent()

4.2.2 Insight Agent

| 역할 | 학습된 모델 결과를 한국어 비즈니스 인사이트로 변환. 단순 메트릭이 아닌 의사결정자 관점 해석. |
| --- | --- |
| 입력 | best_model, eval_result, explanations, data_profile, user_question |
| 출력 | state.insights (한국어 markdown, 4~6단락) |
| 사용 모델 | Claude Opus 4.7 (한국어 비즈니스 해석은 고품질 필요) |

[ agents/insight.py ]

# agents/insight.py

from agents.base import BaseAgent

from shared.state import PipelineState

from langchain_core.messages import SystemMessage, HumanMessage

INSIGHT_PROMPT = """당신은 데이터 분석 인사이트 전문가입니다.

다음 정보를 바탕으로 한국어 비즈니스 인사이트를 작성하세요:

- 데이터 프로필 (행/열 수, 주요 특성)

- 학습된 모델과 성능

- 모델 해석 결과 (SHAP·Attention)

- 사용자 질문

작성 원칙:

1. 단순 메트릭 나열 금지. 의사결정자 관점에서 해석.

2. 4~6단락. 각 단락 3~5문장.

3. 비즈니스 임팩트 1개 이상 명시.

4. 한계점과 추가 분석 제안 포함.

5. 전문 용어는 풀어서 설명.

출력 형식: Markdown (## 헤더 사용)"""

class InsightAgent(BaseAgent):

name = 'insight'

description = 'Generates Korean business insights'

system_prompt = INSIGHT_PROMPT

model = 'claude-opus-4-7'

def run(self, state: PipelineState) -> PipelineState:

context = self._build_context(state)

response = self.llm.invoke([

SystemMessage(content=self.system_prompt),

HumanMessage(content=context)

])

state.insights = response.content

return state

def _build_context(self, state: PipelineState) -> str:

return f"""[데이터 프로필]

{state.data_profile}

[최종 모델]

{state.best_model}

[모델 해석]

{state.explanations}

[사용자 질문]

{state.user_question or '(없음)'}

위 정보를 바탕으로 한국어 인사이트 리포트를 작성하세요."""

insight_node = InsightAgent()

4.2.3 Error Recovery Agent

[ agents/error_recovery.py ]

# agents/error_recovery.py

from agents.base import BaseAgent

from shared.state import PipelineState

from harness.rules_manager import add_rule

from langchain_core.messages import SystemMessage, HumanMessage

import json

ERROR_RECOVERY_PROMPT = """You are the Error Recovery Agent.

Given a pipeline failure, you must:

1. Classify the error into one of 5 categories:

- data_error / model_error / code_error / llm_api_error / validation_error

2. Decide the recovery strategy (retry / fallback / abort)

3. Generate a new AGENTS.md rule to prevent this failure in the future

Respond in JSON:

{

"category": "...",

"strategy": "retry|fallback|abort",

"fallback_action": "...",

"proposed_rule": "..."

}"""

class ErrorRecoveryAgent(BaseAgent):

name = 'error_recovery'

description = 'Detects errors, classifies them, and updates rules'

system_prompt = ERROR_RECOVERY_PROMPT

model = 'claude-opus-4-7'

def run(self, state: PipelineState) -> PipelineState:

last_error = state.errors[-1] if state.errors else {}

response = self.llm.invoke([

SystemMessage(content=self.system_prompt),

HumanMessage(content=json.dumps(last_error))

])

decision = json.loads(response.content)

# AGENTS.md에 룰 자동 추가

if decision.get('proposed_rule'):

add_rule(

rule_text=decision['proposed_rule'],

source_agent=self.name,

error_category=decision['category']

)

state.errors[-1]['recovery'] = decision

return state

error_recovery_node = ErrorRecoveryAgent()

## 4.3 B 담당 — 모델링 5종 에이전트

4.3.1 Model Selection Agent

[ agents/model_selection.py ]

# agents/model_selection.py

from agents.base import BaseAgent

from shared.state import PipelineState

from harness.skills_loader import load_skill

from langchain_core.messages import SystemMessage, HumanMessage

import json

MODEL_SELECTION_PROMPT = """You are the Model Selection Agent.

Given a data profile and category, select the top 3 candidate models.

Available models by category:

- tabular_ml: RandomForest, XGBoost, LightGBM, CatBoost

- tabular_dl: MLP, TabNet, FT-Transformer

- timeseries: Prophet, ARIMA, LSTM

- image: ResNet, EfficientNet, ViT

- nlp: BERT, DistilBERT, RoBERTa

- anomaly: IsolationForest, LOF, OneClassSVM, AutoEncoder

Selection criteria:

1. Data size (small → simpler models)

2. Feature count (high-dim → tree models for tabular)

3. Past success patterns (loaded from skills/)

4. Task constraints

Output JSON: {"candidates": ["...", "...", "..."], "rationale": "..."}"""

class ModelSelectionAgent(BaseAgent):

name = 'model_selection'

description = 'Selects top 3 model candidates'

system_prompt = MODEL_SELECTION_PROMPT

model = 'claude-sonnet-4-6'

def run(self, state: PipelineState) -> PipelineState:

# 과거 성공 패턴 로드 (Harness Skills)

skill = load_skill(category=state.category)

context = f"""[Data profile]

{state.data_profile}

[Task]

{state.task}

[Past success patterns]

{skill}"""

response = self.llm.invoke([

SystemMessage(content=self.system_prompt),

HumanMessage(content=context)

])

result = json.loads(response.content)

state.model_candidates = result['candidates']

return state

model_selection_node = ModelSelectionAgent()

4.3.2 Training Executor Agent

[ agents/training_executor.py ]

# agents/training_executor.py

from agents.base import BaseAgent

from shared.state import PipelineState

from pipelines.factory import get_pipeline

from tools.mlflow_tool import start_run, log_metrics, log_model

from tools.minio_tool import load_data, save_model

class TrainingExecutorAgent(BaseAgent):

"""LLM 호출 없음 - 결정론적 실행 노드"""

name = 'training_executor'

description = 'Executes training for each candidate model'

def run(self, state: PipelineState) -> PipelineState:

# 전처리된 데이터 로드

X_train, y_train, X_val, y_val = load_data(state.preprocessed_data_id)

pipeline = get_pipeline(state.category)

trained = []

for model_name in state.model_candidates:

with start_run(experiment=state.job_id, run_name=model_name) as run:

model = pipeline.train(X_train, y_train, model_name)

metrics = pipeline.evaluate(model, X_val, y_val)

log_metrics(metrics)

model_uri = log_model(model, model_name)

trained.append({

'name': model_name,

'metric': metrics,

'mlflow_run_id': run.info.run_id,

'model_uri': model_uri,

})

state.trained_models = trained

return state

training_executor_node = TrainingExecutorAgent()

4.3.3 Training Monitor Agent

[ agents/training_monitor.py ]

# agents/training_monitor.py

from agents.base import BaseAgent

from shared.state import PipelineState

class TrainingMonitorAgent(BaseAgent):

"""학습 로그를 분석하여 발산·과적합 감지 (결정론적)"""

name = 'training_monitor'

description = 'Detects divergence and overfitting'

def run(self, state: PipelineState) -> PipelineState:

warnings = []

for model in state.trained_models or []:

metric = model.get('metric', {})

# 발산 감지

if metric.get('train_loss', 0) > 1e10:

warnings.append({

'model': model['name'],

'type': 'divergence',

'severity': 'high'

})

# 과적합 감지

train_acc = metric.get('train_accuracy', 0)

val_acc = metric.get('val_accuracy', 0)

if train_acc - val_acc > 0.2:

warnings.append({

'model': model['name'],

'type': 'overfitting',

'gap': train_acc - val_acc,

'severity': 'medium'

})

state.training_warnings = warnings

return state

training_monitor_node = TrainingMonitorAgent()

4.3.4 Metrics Aggregator Agent

[ agents/metrics_aggregator.py ]

# agents/metrics_aggregator.py

from agents.base import BaseAgent

from shared.state import PipelineState

class MetricsAggregatorAgent(BaseAgent):

"""학습된 모델들의 메트릭을 종합하여 최종 모델 선정 (결정론적)"""

name = 'metrics_aggregator'

description = 'Aggregates metrics and selects the best model'

PRIMARY_METRIC = {

'classification': 'val_f1',

'regression': 'val_rmse',

'forecasting': 'val_mape',

'anomaly_detection': 'val_auc',

}

def run(self, state: PipelineState) -> PipelineState:

metric_key = self.PRIMARY_METRIC.get(state.task, 'val_accuracy')

higher_is_better = metric_key in ('val_f1', 'val_accuracy', 'val_auc')

valid_models = [

m for m in (state.trained_models or [])

if metric_key in m.get('metric', {})

and not any(w['model'] == m['name'] and w['severity'] == 'high'

for w in state.training_warnings or [])

]

if not valid_models:

state.errors.append({

'agent': self.name,

'reason': 'No valid trained models'

})

return state

valid_models.sort(

key=lambda m: m['metric'][metric_key],

reverse=higher_is_better

)

state.best_model = valid_models[0]

return state

metrics_aggregator_node = MetricsAggregatorAgent()

4.3.5 Hyperparameter Tuner Agent

[ agents/hyperparameter_tuner.py ]

# agents/hyperparameter_tuner.py

from agents.base import BaseAgent

from shared.state import PipelineState

from pipelines.factory import get_pipeline

import optuna

class HyperparameterTunerAgent(BaseAgent):

"""Optuna로 50회 탐색 (결정론적, LLM 미사용)"""

name = 'hyperparameter_tuner'

description = 'Tunes hyperparameters via Optuna'

N_TRIALS = 50

def run(self, state: PipelineState) -> PipelineState:

# MVP: 모델별 기본 탐색 공간 사용

# 결과는 model_candidates를 (model_name, best_params) 튜플로 확장

tuned = []

for model_name in state.model_candidates or []:

best_params = self._tune(model_name, state)

tuned.append({'name': model_name, 'params': best_params})

# state에 직접 반영하지 않고 training_executor가 사용하도록 별도 필드 사용

state.model_candidates = tuned

return state

def _tune(self, model_name: str, state: PipelineState) -> dict:

# 카테고리·모델별 탐색 공간은 pipelines/<category>/search_space.py에서 정의

from pipelines.factory import get_search_space

search_space = get_search_space(state.category, model_name)

def objective(trial):

params = {k: trial.suggest_categorical(k, v) if isinstance(v, list)

else trial.suggest_float(k, v[0], v[1])

for k, v in search_space.items()}

pipeline = get_pipeline(state.category)

return pipeline.quick_eval(model_name, params, state.preprocessed_data_id)

study = optuna.create_study(direction='maximize')

study.optimize(objective, n_trials=self.N_TRIALS, show_progress_bar=False)

return study.best_params

hyperparameter_tuner_node = HyperparameterTunerAgent()

## 4.4 C 담당 — Data Profiler / Schema Validator / File IO / Explainability

4.4.1 Data Profiler Agent

[ agents/data_profiler.py ]

# agents/data_profiler.py

from agents.base import BaseAgent

from shared.state import PipelineState

from tools.minio_tool import load_file

import pandas as pd

class DataProfilerAgent(BaseAgent):

"""결정론적 통계 추출. LLM 미사용."""

name = 'data_profiler'

description = 'Extracts data statistics and metadata'

def run(self, state: PipelineState) -> PipelineState:

df = load_file(state.file_id)

profile = {

'rows': len(df),

'cols': len(df.columns),

'columns': list(df.columns),

'dtypes': {c: str(df[c].dtype) for c in df.columns},

'missing': df.isnull().sum().to_dict(),

'numeric_stats': df.describe().to_dict() if not df.select_dtypes(include='number').empty else {},

'cardinality': {c: int(df[c].nunique()) for c in df.columns},

'memory_mb': float(df.memory_usage(deep=True).sum() / 1024**2),

}

# 카테고리별 추가 분석

if state.category == 'timeseries' and state.target_column:

profile['time_features'] = self._analyze_timeseries(df, state.target_column)

state.data_profile = profile

return state

def _analyze_timeseries(self, df, target):

# 정상성·계절성·결측 패턴

return {'has_seasonality': True}  # 실제 구현 필요

data_profiler_node = DataProfilerAgent()

4.4.2 Schema Validator Agent

[ agents/schema_validator.py ]

# agents/schema_validator.py

from agents.base import BaseAgent

from shared.state import PipelineState

class SchemaValidatorAgent(BaseAgent):

"""카테고리·타겟·데이터 적합성 검증 (결정론적)"""

name = 'schema_validator'

description = 'Validates data against selected category'

CATEGORY_RULES = {

'tabular_ml': {'min_rows': 100, 'max_cols': 1000},

'tabular_dl': {'min_rows': 1000, 'max_cols': 10000},

'timeseries': {'min_rows': 50, 'requires_target': True},

'image': {'min_files': 50},

'nlp': {'min_rows': 100, 'requires_text_col': True},

'anomaly': {'min_rows': 500},

}

def run(self, state: PipelineState) -> PipelineState:

rules = self.CATEGORY_RULES.get(state.category, {})

profile = state.data_profile or {}

errors, warnings = [], []

# 행 수 검증

if profile.get('rows', 0) < rules.get('min_rows', 0):

errors.append(f"행 수 부족: {profile['rows']} < {rules['min_rows']}")

# 타겟 검증

if rules.get('requires_target') and not state.target_column:

errors.append('타겟 컬럼이 필요한 카테고리인데 미지정')

if state.target_column and state.target_column not in profile.get('columns', []):

errors.append(f"타겟 컬럼 {state.target_column}이 데이터에 없음")

# 누락값 경고

missing = profile.get('missing', {})

for col, n in missing.items():

ratio = n / profile.get('rows', 1)

if ratio > 0.5:

warnings.append(f"{col}: 누락값 {ratio*100:.1f}%")

state.validation = {

'valid': len(errors) == 0,

'errors': errors,

'warnings': warnings,

}

return state

schema_validator_node = SchemaValidatorAgent()

4.4.3 File IO Agent (도구로 동작)

파일 IO는 별도 그래프 노드가 아닌, tools/minio_tool.py 모듈로 구현. Data Profiler와 Feature Engineer가 호출한다.

[ tools/minio_tool.py ]

# tools/minio_tool.py

from minio import Minio

import os, io, pandas as pd

from typing import Union

_client = Minio(

os.environ['MINIO_ENDPOINT'],

access_key=os.environ['MINIO_ACCESS_KEY'],

secret_key=os.environ['MINIO_SECRET_KEY'],

secure=False,

)

BUCKET = 'autoai-artifacts'

def upload_file(local_path: str, object_name: str) -> str:

_client.fput_object(BUCKET, object_name, local_path)

return f's3://{BUCKET}/{object_name}'

def load_file(file_id: str) -> Union[pd.DataFrame, list]:

"""uploads 테이블에서 object_name 조회 후 로드"""

from shared.db import get_upload_meta

meta = get_upload_meta(file_id)

response = _client.get_object(BUCKET, meta['object_name'])

data = response.read()

if meta['file_type'] == 'csv':

return pd.read_csv(io.BytesIO(data))

elif meta['file_type'] == 'parquet':

return pd.read_parquet(io.BytesIO(data))

elif meta['file_type'] == 'zip':

return _extract_zip(data)  # 이미지 폴더용

raise ValueError(f"Unsupported: {meta['file_type']}")

def save_model(model_obj, run_id: str) -> str:

import pickle

buf = io.BytesIO()

pickle.dump(model_obj, buf)

object_name = f'models/{run_id}.pkl'

_client.put_object(BUCKET, object_name, io.BytesIO(buf.getvalue()), len(buf.getvalue()))

return f's3://{BUCKET}/{object_name}'

4.4.4 Explainability Agent

[ agents/explainability.py ]

# agents/explainability.py

from agents.base import BaseAgent

from shared.state import PipelineState

from tools.mlflow_tool import load_model

from tools.minio_tool import load_data, save_artifact

import shap, matplotlib.pyplot as plt, io

class ExplainabilityAgent(BaseAgent):

"""SHAP·Captum·Grad-CAM 자동 선택 (결정론적)"""

name = 'explainability'

description = 'Generates model interpretability artifacts'

def run(self, state: PipelineState) -> PipelineState:

model = load_model(state.best_model['mlflow_run_id'])

X_val, _ = load_data(state.preprocessed_data_id, split='val')

if state.category in ('tabular_ml', 'tabular_dl', 'anomaly'):

explanations = self._shap_explain(model, X_val)

elif state.category == 'image':

explanations = self._gradcam_explain(model, X_val)

elif state.category == 'nlp':

explanations = self._attention_explain(model, X_val)

else:  # timeseries

explanations = self._timeseries_explain(model, X_val)

state.explanations = explanations

return state

def _shap_explain(self, model, X):

explainer = shap.Explainer(model)

shap_values = explainer(X[:100])  # 샘플 100개

# 시각화 저장

fig = plt.figure()

shap.plots.beeswarm(shap_values, show=False)

buf = io.BytesIO()

fig.savefig(buf, format='png', bbox_inches='tight')

artifact_path = save_artifact(buf.getvalue(), 'shap_beeswarm.png')

return {

'method': 'SHAP',

'top_features': self._top_features(shap_values),

'visualization_path': artifact_path,

}

def _top_features(self, shap_values, k=5):

import numpy as np

mean_abs = np.abs(shap_values.values).mean(axis=0)

top_idx = np.argsort(mean_abs)[-k:][::-1]

return [{'feature': shap_values.feature_names[i],

'importance': float(mean_abs[i])} for i in top_idx]

explainability_node = ExplainabilityAgent()

## 4.5 D 담당 — Preprocessing 2종 / EDA / Eval / Report Composer

4.5.1 Preprocessing Strategist Agent

[ agents/preprocessing_strategist.py ]

# agents/preprocessing_strategist.py

from agents.base import BaseAgent

from shared.state import PipelineState

from harness.skills_loader import load_skill

from langchain_core.messages import SystemMessage, HumanMessage

import json

STRATEGIST_PROMPT = """You are the Preprocessing Strategist.

Given a data profile, decide the preprocessing steps as an ordered list.

Available steps:

- handle_missing (strategy: drop, mean, median, mode, forward_fill)

- encode_categorical (strategy: one_hot, label, target)

- scale_numeric (strategy: standard, minmax, robust)

- handle_outliers (strategy: clip, remove, ignore)

- text_tokenize (for NLP)

- image_normalize (for image)

- timeseries_detrend (for timeseries)

- feature_creation (lag, rolling, datetime decomposition)

Output JSON: {"plan": [{"step": "...", "strategy": "...", "columns": [...]}]}"""

class PreprocessingStrategistAgent(BaseAgent):

name = 'preprocessing_strategist'

description = 'Decides preprocessing steps'

system_prompt = STRATEGIST_PROMPT

model = 'claude-sonnet-4-6'

def run(self, state: PipelineState) -> PipelineState:

skill = load_skill(category=state.category, topic='preprocessing')

context = f"""[Profile]

{state.data_profile}

[Category]

{state.category}

[Validation warnings]

{state.validation.get('warnings', []) if state.validation else []}

[Past patterns]

{skill}"""

response = self.llm.invoke([

SystemMessage(content=self.system_prompt),

HumanMessage(content=context)

])

result = json.loads(response.content)

state.preprocessing_plan = result['plan']

return state

preprocessing_strategist_node = PreprocessingStrategistAgent()

4.5.2 Feature Engineer Agent

[ agents/feature_engineer.py ]

# agents/feature_engineer.py

from agents.base import BaseAgent

from shared.state import PipelineState

from tools.minio_tool import load_file, save_data

from pipelines.factory import get_preprocessor

class FeatureEngineerAgent(BaseAgent):

"""preprocessing_plan을 실제로 실행 (결정론적)"""

name = 'feature_engineer'

description = 'Executes preprocessing plan'

def run(self, state: PipelineState) -> PipelineState:

data = load_file(state.file_id)

preprocessor = get_preprocessor(state.category)

for step in state.preprocessing_plan:

data = preprocessor.apply_step(data, step)

# 학습·검증 분할

from sklearn.model_selection import train_test_split

if state.target_column:

X = data.drop(columns=[state.target_column])

y = data[state.target_column]

X_train, X_val, y_train, y_val = train_test_split(

X, y, test_size=0.2, random_state=42

)

saved_id = save_data((X_train, y_train, X_val, y_val), prefix='pp')

else:

saved_id = save_data((data,), prefix='pp')

state.preprocessed_data_id = saved_id

return state

feature_engineer_node = FeatureEngineerAgent()

4.5.3 EDA Agent

[ agents/eda_agent.py ]

# agents/eda_agent.py

from agents.base import BaseAgent

from shared.state import PipelineState

from tools.minio_tool import load_file, save_artifact

import plotly.express as px

class EDAAgent(BaseAgent):

"""카테고리별 EDA 차트 자동 생성 (결정론적)"""

name = 'eda_agent'

description = 'Generates EDA visualizations'

def run(self, state: PipelineState) -> PipelineState:

data = load_file(state.file_id)

charts = []

if state.category in ('tabular_ml', 'tabular_dl'):

charts += self._tabular_charts(data, state.target_column)

elif state.category == 'timeseries':

charts += self._timeseries_charts(data, state.target_column)

# ... (이미지·NLP·이상치도 동일 패턴)

state.eda_charts = charts

return state

def _tabular_charts(self, df, target):

charts = []

# 분포

for col in df.select_dtypes(include='number').columns[:5]:

fig = px.histogram(df, x=col, title=f'{col} 분포')

charts.append({

'title': f'{col} 분포',

'path': save_artifact(fig.to_image(format='png'), f'eda_{col}_hist.png')

})

# 상관관계

if len(df.select_dtypes(include='number').columns) > 1:

corr = df.corr(numeric_only=True)

fig = px.imshow(corr, title='상관관계 히트맵')

charts.append({

'title': '상관관계',

'path': save_artifact(fig.to_image(format='png'), 'eda_corr.png')

})

return charts

eda_agent_node = EDAAgent()

4.5.4 Eval Agent (Harness 핵심)

[ agents/eval_agent.py ]

# agents/eval_agent.py

from agents.base import BaseAgent

from shared.state import PipelineState

from harness.auditor import audit_failure

from langchain_core.messages import SystemMessage, HumanMessage

import json

EVAL_PROMPT = """You are the Eval Agent for an AutoAI pipeline.

Evaluate the pipeline result against these criteria:

1. Metric quality (is the score reasonable for this task?)

2. Stability (training warnings: divergence, overfitting?)

3. Coverage (was the data sufficiently used?)

4. Interpretability (are explanations meaningful?)

Output JSON:

{

"approved": true|false,

"score": 0-100,

"issues": ["..."],

"auditor_notes": "..."

}

If approved=false, you MUST list specific issues so Auditor can update rules."""

class EvalAgent(BaseAgent):

name = 'eval_agent'

description = 'Evaluates pipeline output. Core of Harness evolution.'

system_prompt = EVAL_PROMPT

model = 'claude-opus-4-7'

THRESHOLDS = {

'classification': {'val_f1': 0.6},

'regression': {'val_r2': 0.5},

'forecasting': {'val_mape': 0.3},  # 30% 미만이면 OK

'anomaly_detection': {'val_auc': 0.7},

}

def run(self, state: PipelineState) -> PipelineState:

# 1차: 룰 기반 판정

rule_result = self._rule_based_check(state)

if not rule_result['approved']:

state.eval_result = rule_result

state.retry_count += 1

# Auditor가 룰 업데이트

audit_failure(state, rule_result['issues'])

return state

# 2차: LLM 기반 심층 평가

context = self._build_eval_context(state)

response = self.llm.invoke([

SystemMessage(content=self.system_prompt),

HumanMessage(content=context)

])

llm_result = json.loads(response.content)

state.eval_result = llm_result

if not llm_result['approved']:

state.retry_count += 1

audit_failure(state, llm_result['issues'])

return state

def _rule_based_check(self, state):

thresholds = self.THRESHOLDS.get(state.task, {})

best_metric = state.best_model.get('metric', {}) if state.best_model else {}

for k, v in thresholds.items():

actual = best_metric.get(k)

if actual is None:

continue

# forecasting은 낮을수록 좋음

higher_is_better = k not in ('val_mape', 'val_rmse', 'val_mae')

failed = (actual < v) if higher_is_better else (actual > v)

if failed:

return {

'approved': False,

'score': 0,

'issues': [f'{k}={actual:.3f} (목표: {v})'],

}

return {'approved': True, 'score': 80}

eval_agent_node = EvalAgent()

4.5.5 Report Composer Agent

[ agents/report_composer.py ]

# agents/report_composer.py

from agents.base import BaseAgent

from shared.state import PipelineState

from reports.ppt_generator import generate_ppt

from reports.pdf_generator import generate_pdf

from reports.script_generator import generate_script

class ReportComposerAgent(BaseAgent):

"""PPT·PDF·대본 동시 생성 (결정론적 + 일부 LLM 호출)"""

name = 'report_composer'

description = 'Generates PPT, PDF, and presentation script'

def run(self, state: PipelineState) -> PipelineState:

state.ppt_path = generate_ppt(state)        # python-pptx

state.pdf_path = generate_pdf(state)        # WeasyPrint

state.script_path = generate_script(state)  # LLM 호출 (Sonnet)

return state

report_composer_node = ReportComposerAgent()

05     Harness Engineering 구현 명세

## 5.1 Harness 4-Layer 구조

Harness = Always-on Context + On-Demand Toolbox + Eval/Auditor Loop + Telemetry. 본 섹션은 각 레이어의 실제 구현 코드와 데이터 구조를 명세한다.

## 5.2 AGENTS.md 초기 룰셋

프로젝트 시작 시점의 핵심 룰. 이후 Auditor가 자동으로 룰을 추가한다.

[ AGENTS.md ]

# AGENTS.md

본 룰셋은 모든 에이전트가 따라야 하는 핵심 규칙입니다.

Auditor Agent가 실패 패턴을 학습하여 자동 업데이트합니다.

## 핵심 룰 (Inviolable)

R-001. 모든 에이전트는 PipelineState 객체만 입출력으로 사용한다.

다른 형태로 데이터를 전달하지 않는다.

R-002. LLM 호출 시 max_tokens=4096을 초과하지 않는다.

R-003. 학습 데이터의 누락값이 50%를 초과하는 컬럼은 자동 드롭한다.

R-004. 시계열 카테고리에서 target_column이 없으면 즉시 error_recovery로 라우팅.

R-005. 검증 실패(eval reject) 시 retry_count가 max_retries 미만이면

training_executor로 재루프. 초과 시 error_recovery.

## 데이터 룰

R-101. CSV 업로드 크기는 100MB를 초과하지 않는다.

R-102. 이미지 ZIP은 압축 해제 후 최대 10GB까지 허용.

R-103. 텍스트 컬럼의 평균 길이가 50,000자를 넘으면 분할 처리.

## 모델 룰

R-201. tabular_ml에서 행 수가 1만 미만이면 DL 모델 후보에서 제외.

R-202. 이미지 데이터 < 500개면 사전학습 모델만 사용 (full training 금지).

R-203. timeseries에서 데이터 길이가 100 미만이면 LSTM 제외, Prophet/ARIMA만.

## 학습 룰

R-301. 학습 시간이 30분을 초과하면 조기 종료 후 현재까지 best 모델 반환.

R-302. GPU 사용 시 OOM 발생하면 batch_size를 절반으로 줄여 재시도.

## Harness 자동 업데이트 룰

R-901. Auditor가 추가한 룰은 R-A001부터 번호 부여.

R-902. 신뢰도 80% 미만의 룰은 사람 검토 후 머지.

R-903. 동일 룰이 3회 이상 위반되면 emergency_rule로 승격.

## 5.3 Rules Manager 구현

[ harness/rules_manager.py ]

# harness/rules_manager.py

import re

from datetime import datetime

from pathlib import Path

from shared.db import insert_rule, list_rules

RULES_PATH = Path('/app/harness/rules/AGENTS.md')

def add_rule(rule_text: str, source_agent: str,

error_category: str, confidence: float = 0.0):

"""Auditor가 호출. 신뢰도 80% 이상이면 자동 머지, 아니면 PR 큐로."""

# 다음 룰 번호 결정

existing = list_rules(prefix='R-A')

next_num = max([int(r['code'].split('-A')[1]) for r in existing] + [0]) + 1

code = f'R-A{next_num:03d}'

# DB에 기록 (감사용)

insert_rule(

code=code,

text=rule_text,

source_agent=source_agent,

error_category=error_category,

confidence=confidence,

auto_merged=(confidence >= 0.8),

created_at=datetime.utcnow(),

)

# AGENTS.md 머지 (신뢰도 ≥ 0.8)

if confidence >= 0.8:

with open(RULES_PATH, 'a', encoding='utf-8') as f:

f.write(f'\n{code}. {rule_text}  '

f'# auto-added by {source_agent}, conf={confidence:.2f}\n')

return code

def load_active_rules() -> str:

"""에이전트가 컨텍스트에 포함시킬 룰 텍스트 반환"""

return RULES_PATH.read_text(encoding='utf-8')

## 5.4 Auditor 구현 (자동 진화의 핵심)

[ harness/auditor.py ]

# harness/auditor.py

from langchain_anthropic import ChatAnthropic

from langchain_core.messages import SystemMessage, HumanMessage

from shared.state import PipelineState

from harness.rules_manager import add_rule

import os, json

AUDITOR_PROMPT = """You are the Auditor.

When the pipeline fails (Eval Agent rejects), analyze the failure and

propose a new rule that would prevent the same failure in the future.

Input: state snapshot + list of issues

Output JSON:

{

"category": "data|model|code|llm_api|validation",

"root_cause": "<concise diagnosis>",

"proposed_rule": "<rule text, starts with R-A>",

"confidence": 0.0-1.0,

"applies_to_agents": ["..."]

}

Confidence guidelines:

- 0.9+: clear deterministic pattern (e.g., "X always causes Y")

- 0.6-0.8: probabilistic (e.g., "X often causes Y under condition Z")

- <0.6: speculative, needs human review."""

_auditor_llm = ChatAnthropic(

model='claude-opus-4-7',

api_key=os.environ['ANTHROPIC_API_KEY'],

temperature=0.0,

max_tokens=2048,

)

def audit_failure(state: PipelineState, issues: list):

"""Eval Agent에서 호출. 실패를 분석하고 룰 추가."""

snapshot = {

'category': state.category,

'data_profile_summary': {

'rows': state.data_profile.get('rows') if state.data_profile else None,

'cols': state.data_profile.get('cols') if state.data_profile else None,

},

'best_model': state.best_model,

'training_warnings': state.training_warnings,

'issues': issues,

}

response = _auditor_llm.invoke([

SystemMessage(content=AUDITOR_PROMPT),

HumanMessage(content=json.dumps(snapshot, ensure_ascii=False))

])

audit = json.loads(response.content)

code = add_rule(

rule_text=audit['proposed_rule'],

source_agent='auditor',

error_category=audit['category'],

confidence=audit['confidence'],

)

return {'rule_code': code, 'audit': audit}

## 5.5 Skills Loader (On-Demand 컨텍스트)

[ harness/skills_loader.py ]

# harness/skills_loader.py

from pathlib import Path

SKILLS_DIR = Path('/app/harness/skills')

def load_skill(category: str, topic: str = 'main') -> str:

"""에이전트가 필요할 때 호출. 카테고리별 분석 노하우 마크다운."""

path = SKILLS_DIR / category / f'{topic}.md'

if not path.exists():

return ''

return path.read_text(encoding='utf-8')

def save_success_pattern(category: str, pattern: dict):

"""학습 성공 시 호출. skills/<category>/success.md에 누적."""

path = SKILLS_DIR / category / 'success.md'

path.parent.mkdir(parents=True, exist_ok=True)

with open(path, 'a', encoding='utf-8') as f:

f.write(f'\n---\n{pattern}\n')

## 5.6 Skills 초기 파일 예시

[ harness/skills/tabular_ml/main.md ]

# harness/skills/tabular_ml/main.md

## 정형 데이터 ML 분석 패턴

### 모델 선택 가이드

- 행 수 < 10,000: RandomForest 우선 (안정적, 해석 용이)

- 행 수 10,000~100,000: XGBoost/LightGBM 우선

- 행 수 > 100,000: LightGBM 또는 CatBoost (속도 우선)

- 카테고리형 컬럼이 많음: CatBoost (자동 처리)

### 전처리 가이드

- 누락값 < 5%: 평균/최빈값 채움

- 누락값 5~30%: 별도 'missing' 인디케이터 컬럼 추가

- 누락값 > 30%: 컬럼 삭제 검토

### 흔한 실패 패턴

- 타겟 누설: target과 강한 상관(>0.95)인 컬럼은 검토 필요

- 클래스 불균형: minority class < 5% 시 SMOTE 또는 class_weight 사용

## 5.7 Telemetry (LangSmith 연동)

[ harness/telemetry.py ]

# harness/telemetry.py

import os, time

from contextlib import contextmanager

from langsmith import Client

from shared.db import insert_agent_run

_ls = Client(api_key=os.environ.get('LANGSMITH_API_KEY'))

@contextmanager

def langsmith_tracer(job_id: str):

"""파이프라인 전체를 LangSmith 트레이스로 감싸기"""

os.environ['LANGCHAIN_TRACING_V2'] = 'true'

os.environ['LANGCHAIN_PROJECT'] = f'autoai-{job_id}'

yield

@contextmanager

def log_agent_run(agent_name: str, job_id: str):

"""각 에이전트 실행 시간·성공 여부를 DB와 LangSmith에 기록"""

start = time.time()

success = True

error = None

try:

yield

except Exception as e:

success = False

error = str(e)

raise

finally:

duration = time.time() - start

insert_agent_run(

job_id=job_id,

agent=agent_name,

duration_sec=duration,

success=success,

error=error,

)

06     카테고리별 학습 파이프라인

## 6.1 공통 BasePipeline 추상클래스

[ pipelines/base.py ]

# pipelines/base.py

from abc import ABC, abstractmethod

from typing import Any

class BasePipeline(ABC):

"""모든 카테고리 파이프라인이 상속하는 추상 클래스"""

SUPPORTED_MODELS: list[str] = []

@abstractmethod

def train(self, X, y, model_name: str, params: dict = None) -> Any:

"""모델 학습. mlflow start_run 컨텍스트 내에서 호출됨."""

@abstractmethod

def predict(self, model, X) -> Any:

"""추론."""

@abstractmethod

def evaluate(self, model, X_val, y_val) -> dict:

"""평가 메트릭 반환. 키 형식: 'val_<metric>'."""

def quick_eval(self, model_name: str, params: dict, data_id: str) -> float:

"""Optuna용 빠른 평가 (5-fold CV 대신 hold-out 사용)"""

from tools.minio_tool import load_data

X_train, y_train, X_val, y_val = load_data(data_id)

model = self.train(X_train, y_train, model_name, params)

metrics = self.evaluate(model, X_val, y_val)

# 주요 메트릭 1개 반환

return next(iter(metrics.values()))

## 6.2 정형 ML 파이프라인 (예시)

[ pipelines/tabular_ml/pipeline.py ]

# pipelines/tabular_ml/pipeline.py

from pipelines.base import BasePipeline

from sklearn.ensemble import RandomForestClassifier, RandomForestRegressor

from sklearn.metrics import f1_score, r2_score, mean_squared_error

import xgboost as xgb

import lightgbm as lgb

from catboost import CatBoostClassifier, CatBoostRegressor

import numpy as np

class TabularMLPipeline(BasePipeline):

SUPPORTED_MODELS = ['RandomForest', 'XGBoost', 'LightGBM', 'CatBoost']

def __init__(self, task: str):

self.task = task  # 'classification' or 'regression'

def train(self, X, y, model_name, params=None):

params = params or self._default_params(model_name)

if model_name == 'RandomForest':

Model = RandomForestClassifier if self.task == 'classification' else RandomForestRegressor

model = Model(**params, random_state=42, n_jobs=-1)

elif model_name == 'XGBoost':

model = xgb.XGBClassifier(**params) if self.task == 'classification' else xgb.XGBRegressor(**params)

elif model_name == 'LightGBM':

model = lgb.LGBMClassifier(**params) if self.task == 'classification' else lgb.LGBMRegressor(**params)

elif model_name == 'CatBoost':

Model = CatBoostClassifier if self.task == 'classification' else CatBoostRegressor

model = Model(**params, verbose=False)

else:

raise ValueError(f'Unsupported model: {model_name}')

model.fit(X, y)

return model

def predict(self, model, X):

return model.predict(X)

def evaluate(self, model, X_val, y_val):

pred = self.predict(model, X_val)

if self.task == 'classification':

return {

'val_accuracy': float((pred == y_val).mean()),

'val_f1': float(f1_score(y_val, pred, average='weighted')),

}

else:

return {

'val_rmse': float(np.sqrt(mean_squared_error(y_val, pred))),

'val_r2': float(r2_score(y_val, pred)),

}

def _default_params(self, model_name):

return {

'RandomForest': {'n_estimators': 100, 'max_depth': 10},

'XGBoost': {'n_estimators': 100, 'max_depth': 6, 'learning_rate': 0.1},

'LightGBM': {'n_estimators': 100, 'num_leaves': 31, 'learning_rate': 0.1},

'CatBoost': {'iterations': 100, 'depth': 6, 'learning_rate': 0.1},

}[model_name]

## 6.3 Factory 패턴

[ pipelines/factory.py ]

# pipelines/factory.py

from pipelines.tabular_ml.pipeline import TabularMLPipeline

from pipelines.tabular_dl.pipeline import TabularDLPipeline

from pipelines.timeseries.pipeline import TimeseriesPipeline

from pipelines.image.pipeline import ImagePipeline

from pipelines.nlp.pipeline import NLPPipeline

from pipelines.anomaly.pipeline import AnomalyPipeline

def get_pipeline(category: str, task: str = None):

"""카테고리에 맞는 파이프라인 인스턴스 반환"""

mapping = {

'tabular_ml': lambda: TabularMLPipeline(task=task or 'classification'),

'tabular_dl': lambda: TabularDLPipeline(task=task),

'timeseries': lambda: TimeseriesPipeline(),

'image': lambda: ImagePipeline(),

'nlp': lambda: NLPPipeline(task=task),

'anomaly': lambda: AnomalyPipeline(),

}

if category not in mapping:

raise ValueError(f'Unknown category: {category}')

return mapping[category]()

def get_search_space(category: str, model_name: str) -> dict:

"""Optuna 탐색 공간"""

import importlib

mod = importlib.import_module(f'pipelines.{category}.search_space')

return mod.SEARCH_SPACES[model_name]

## 6.4 나머지 5개 카테고리 — 구현 골격

각 카테고리도 동일한 BasePipeline을 상속한다. 모델 구현만 다르다.

| 카테고리 | 주요 라이브러리 | 핵심 evaluate 메트릭 |
| --- | --- | --- |
| tabular_dl | PyTorch, pytorch-tabnet | val_f1, val_r2 (task에 따라) |
| timeseries | Prophet, statsmodels, PyTorch (LSTM) | val_mape, val_rmse |
| image | PyTorch, torchvision (ResNet/EfficientNet/ViT) | val_accuracy, val_f1_macro |
| nlp | transformers (klue/bert-base for Korean) | val_f1, val_accuracy |
| anomaly | sklearn (IF, LOF, OCSVM), PyTorch (AE) | val_auc, val_precision_at_k |

07     PostgreSQL DB 설계

## 7.1 ERD (텍스트 표현)

users (1) ──< (N) jobs (1) ──< (N) agent_runs

│

├──< (1) uploads

│

├──< (N) models ──< (N) experiments

│

├──< (N) artifacts

│

├──< (N) failure_logs

│

└──< (N) success_patterns

rules  (독립 테이블, AGENTS.md 버전 관리)

## 7.2 전체 DDL

[ migrations/001_initial.sql ]

-- migrations/001_initial.sql

-- 1. users

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email VARCHAR(255) UNIQUE NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- 2. uploads

CREATE TABLE uploads (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id),

file_name VARCHAR(500) NOT NULL,

file_type VARCHAR(20) NOT NULL,         -- csv, parquet, zip, txt

object_name VARCHAR(500) NOT NULL,      -- MinIO 경로

size_bytes BIGINT NOT NULL,

sha256 CHAR(64) NOT NULL,               -- 중복 감지용

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_uploads_user ON uploads(user_id);

CREATE INDEX idx_uploads_sha256 ON uploads(sha256);

-- 3. jobs

CREATE TYPE job_status AS ENUM ('queued', 'running', 'completed', 'failed', 'cancelled');

CREATE TABLE jobs (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id),

upload_id UUID REFERENCES uploads(id),

category VARCHAR(30) NOT NULL,

task VARCHAR(30) NOT NULL,

target_column VARCHAR(255),

user_question TEXT,

status job_status NOT NULL DEFAULT 'queued',

result JSONB,

error TEXT,

started_at TIMESTAMPTZ,

completed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_jobs_user ON jobs(user_id);

CREATE INDEX idx_jobs_status ON jobs(status);

-- 4. agent_runs

CREATE TABLE agent_runs (

id BIGSERIAL PRIMARY KEY,

job_id UUID REFERENCES jobs(id) ON DELETE CASCADE,

agent VARCHAR(50) NOT NULL,

duration_sec NUMERIC(10, 3),

success BOOLEAN NOT NULL,

error TEXT,

tokens_input INT,

tokens_output INT,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_agent_runs_job ON agent_runs(job_id);

CREATE INDEX idx_agent_runs_agent ON agent_runs(agent);

-- 5. models

CREATE TABLE models (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

job_id UUID REFERENCES jobs(id),

model_name VARCHAR(100) NOT NULL,

mlflow_run_id VARCHAR(64) NOT NULL,

model_uri VARCHAR(500) NOT NULL,        -- s3://...

metrics JSONB NOT NULL,

is_best BOOLEAN DEFAULT FALSE,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_models_job ON models(job_id);

-- 6. experiments

CREATE TABLE experiments (

id BIGSERIAL PRIMARY KEY,

model_id UUID REFERENCES models(id) ON DELETE CASCADE,

hyperparameters JSONB NOT NULL,

training_log JSONB,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- 7. artifacts (PPT/PDF/대본)

CREATE TYPE artifact_type AS ENUM ('ppt', 'pdf', 'script', 'model', 'chart');

CREATE TABLE artifacts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

job_id UUID REFERENCES jobs(id) ON DELETE CASCADE,

type artifact_type NOT NULL,

object_name VARCHAR(500) NOT NULL,

size_bytes BIGINT,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_artifacts_job ON artifacts(job_id);

-- 8. failure_logs (Harness 학습용)

CREATE TABLE failure_logs (

id BIGSERIAL PRIMARY KEY,

job_id UUID REFERENCES jobs(id),

agent VARCHAR(50),

category VARCHAR(30),

data_profile_hash CHAR(64),

error_type VARCHAR(100),

error_msg TEXT,

state_snapshot JSONB,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_failure_logs_hash ON failure_logs(data_profile_hash);

-- 9. success_patterns (Harness 학습용)

CREATE TABLE success_patterns (

id BIGSERIAL PRIMARY KEY,

job_id UUID REFERENCES jobs(id),

category VARCHAR(30) NOT NULL,

data_profile_hash CHAR(64) NOT NULL,

winning_model VARCHAR(100) NOT NULL,

preprocessing JSONB,

hyperparameters JSONB,

metric JSONB,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_success_patterns_hash ON success_patterns(data_profile_hash);

-- 10. rules (AGENTS.md 버전 관리)

CREATE TABLE rules (

id BIGSERIAL PRIMARY KEY,

code VARCHAR(20) UNIQUE NOT NULL,       -- R-001, R-A001 등

text TEXT NOT NULL,

source_agent VARCHAR(50) NOT NULL,

error_category VARCHAR(50),

confidence NUMERIC(3, 2),

auto_merged BOOLEAN DEFAULT FALSE,

active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

deprecated_at TIMESTAMPTZ

);

CREATE INDEX idx_rules_active ON rules(active);

## 7.3 DB 접근 함수 (shared/db.py)

[ shared/db.py ]

# shared/db.py

import os

from sqlalchemy import create_engine

from sqlalchemy.orm import sessionmaker, scoped_session

from contextlib import contextmanager

DATABASE_URL = os.environ['DATABASE_URL']  # postgresql://user:pass@postgres:5432/autoai

_engine = create_engine(DATABASE_URL, pool_size=20, max_overflow=10)

_Session = scoped_session(sessionmaker(bind=_engine))

@contextmanager

def db_session():

s = _Session()

try:

yield s

s.commit()

except:

s.rollback()

raise

finally:

s.close()

def update_job_status(job_id: str, status: str, result: dict = None, error: str = None):

with db_session() as s:

s.execute("""

UPDATE jobs

SET status = :status,

result = :result,

error = :error,

completed_at = CASE WHEN :status IN ('completed', 'failed')

THEN NOW() ELSE completed_at END

WHERE id = :job_id

""", {'job_id': job_id, 'status': status, 'result': result, 'error': error})

def insert_agent_run(job_id: str, agent: str, duration_sec: float,

success: bool, error: str = None):

with db_session() as s:

s.execute("""

INSERT INTO agent_runs (job_id, agent, duration_sec, success, error)

VALUES (:job_id, :agent, :duration_sec, :success, :error)

""", locals())

def get_upload_meta(file_id: str) -> dict:

with db_session() as s:

row = s.execute(

"SELECT * FROM uploads WHERE id = :id", {'id': file_id}

).fetchone()

return dict(row) if row else None

def insert_rule(code: str, text: str, source_agent: str,

error_category: str, confidence: float,

auto_merged: bool, created_at):

with db_session() as s:

s.execute("""

INSERT INTO rules (code, text, source_agent, error_category,

confidence, auto_merged, created_at)

VALUES (:code, :text, :source_agent, :error_category,

:confidence, :auto_merged, :created_at)

""", locals())

def list_rules(prefix: str = None) -> list:

with db_session() as s:

if prefix:

rows = s.execute(

"SELECT code, text FROM rules WHERE code LIKE :p AND active",

{'p': f'{prefix}%'}

).fetchall()

else:

rows = s.execute("SELECT code, text FROM rules WHERE active").fetchall()

return [dict(r) for r in rows]

08     Docker Compose 전체 yml + 컨테이너 명세

## 8.1 docker-compose.yml 전체

[ docker/docker-compose.yml ]

# docker/docker-compose.yml

version: '3.9'

services:

# ===== 1. Frontend (Streamlit) =====

frontend:

build:

context: ..

dockerfile: docker/Dockerfile.frontend

container_name: autoai-frontend

ports:

- "8501:8501"

environment:

API_URL: http://api:8000

depends_on:

- api

networks: [autoai-net]

restart: unless-stopped

# ===== 2. API (FastAPI) =====

api:

build:

context: ..

dockerfile: docker/Dockerfile.api

container_name: autoai-api

ports:

- "8000:8000"

environment:

DATABASE_URL: postgresql://autoai:${POSTGRES_PASSWORD}@postgres:5432/autoai

REDIS_URL: redis://redis:6379/0

MINIO_ENDPOINT: minio:9000

MINIO_ACCESS_KEY: ${MINIO_ACCESS_KEY}

MINIO_SECRET_KEY: ${MINIO_SECRET_KEY}

ANTHROPIC_API_KEY: ${ANTHROPIC_API_KEY}

LANGSMITH_API_KEY: ${LANGSMITH_API_KEY}

depends_on:

postgres:

condition: service_healthy

redis:

condition: service_healthy

minio:

condition: service_started

networks: [autoai-net]

restart: unless-stopped

# ===== 3. Worker (Celery) =====

worker:

build:

context: ..

dockerfile: docker/Dockerfile.worker

container_name: autoai-worker

command: celery -A orchestrator.celery_app worker --loglevel=info --concurrency=2

environment:

DATABASE_URL: postgresql://autoai:${POSTGRES_PASSWORD}@postgres:5432/autoai

REDIS_URL: redis://redis:6379/0

MINIO_ENDPOINT: minio:9000

MINIO_ACCESS_KEY: ${MINIO_ACCESS_KEY}

MINIO_SECRET_KEY: ${MINIO_SECRET_KEY}

ANTHROPIC_API_KEY: ${ANTHROPIC_API_KEY}

MLFLOW_TRACKING_URI: http://mlflow:5000

depends_on: [redis, postgres, minio, mlflow]

networks: [autoai-net]

deploy:

resources:

reservations:

devices:

- driver: nvidia

capabilities: [gpu]

restart: unless-stopped

# ===== 4. Redis =====

redis:

image: redis:7-alpine

container_name: autoai-redis

ports:

- "6379:6379"

volumes:

- redis-data:/data

healthcheck:

test: ["CMD", "redis-cli", "ping"]

interval: 10s

timeout: 3s

retries: 5

networks: [autoai-net]

restart: unless-stopped

# ===== 5. PostgreSQL =====

postgres:

image: postgres:16-alpine

container_name: autoai-postgres

ports:

- "5432:5432"

environment:

POSTGRES_USER: autoai

POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}

POSTGRES_DB: autoai

volumes:

- postgres-data:/var/lib/postgresql/data

- ./init.sql:/docker-entrypoint-initdb.d/init.sql:ro

healthcheck:

test: ["CMD-SHELL", "pg_isready -U autoai"]

interval: 10s

timeout: 5s

retries: 5

networks: [autoai-net]

restart: unless-stopped

# ===== 6. MLflow =====

mlflow:

image: ghcr.io/mlflow/mlflow:v2.16.0

container_name: autoai-mlflow

ports:

- "5000:5000"

command: >

mlflow server

--host 0.0.0.0

--backend-store-uri postgresql://autoai:${POSTGRES_PASSWORD}@postgres:5432/mlflow

--default-artifact-root s3://mlflow-artifacts/

--serve-artifacts

environment:

MLFLOW_S3_ENDPOINT_URL: http://minio:9000

AWS_ACCESS_KEY_ID: ${MINIO_ACCESS_KEY}

AWS_SECRET_ACCESS_KEY: ${MINIO_SECRET_KEY}

depends_on: [postgres, minio]

networks: [autoai-net]

restart: unless-stopped

# ===== 7. Serving =====

serving:

build:

context: ..

dockerfile: docker/Dockerfile.serving

container_name: autoai-serving

ports:

- "9000:9000"

environment:

MLFLOW_TRACKING_URI: http://mlflow:5000

DATABASE_URL: postgresql://autoai:${POSTGRES_PASSWORD}@postgres:5432/autoai

depends_on: [mlflow, postgres]

networks: [autoai-net]

restart: unless-stopped

# ===== 8. MinIO =====

minio:

image: minio/minio:RELEASE.2024-08-26T15-33-07Z

container_name: autoai-minio

ports:

- "9100:9000"  # API (충돌 방지)

- "9101:9001"  # Console

environment:

MINIO_ROOT_USER: ${MINIO_ACCESS_KEY}

MINIO_ROOT_PASSWORD: ${MINIO_SECRET_KEY}

command: server /data --console-address ":9001"

volumes:

- minio-data:/data

networks: [autoai-net]

restart: unless-stopped

volumes:

redis-data:

postgres-data:

minio-data:

networks:

autoai-net:

driver: bridge

## 8.2 Dockerfile 예시 (api)

[ docker/Dockerfile.api ]

# docker/Dockerfile.api

FROM python:3.11-slim

WORKDIR /app

# 시스템 패키지

RUN apt-get update && apt-get install -y \

build-essential curl libpq-dev \

&& rm -rf /var/lib/apt/lists/*

# Python 의존성

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

# 앱 코드 (개발 시 volume mount로 덮어씌움)

COPY . /app

EXPOSE 8000

HEALTHCHECK --interval=30s --timeout=10s --start-period=20s --retries=3 \

CMD curl -f http://localhost:8000/health || exit 1

CMD ["uvicorn", "api.main:app", "--host", "0.0.0.0", "--port", "8000", "--workers", "4"]

## 8.3 init.sql (DB 초기화)

[ docker/init.sql ]

-- docker/init.sql

CREATE DATABASE mlflow;

GRANT ALL ON DATABASE mlflow TO autoai;

\c autoai;

\i /migrations/001_initial.sql

09     FastAPI 엔드포인트 12개 시그니처

## 9.1 메인 앱 (api/main.py)

[ api/main.py ]

# api/main.py

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from api.routes import upload, pipeline, results, download, predict, models, health, telemetry, rules

app = FastAPI(

title='Adaptive AutoAI Pipeline',

version='1.0.0',

description='Multi-agent AI analysis platform with Harness Engineering',

)

app.add_middleware(

CORSMiddleware,

allow_origins=['http://localhost:8501'],

allow_credentials=True,

allow_methods=['*'],

allow_headers=['*'],

)

app.include_router(upload.router, prefix='/upload', tags=['upload'])

app.include_router(pipeline.router, prefix='/pipeline', tags=['pipeline'])

app.include_router(results.router, prefix='/results', tags=['results'])

app.include_router(download.router, prefix='/download', tags=['download'])

app.include_router(predict.router, prefix='/predict', tags=['predict'])

app.include_router(models.router, prefix='/models', tags=['models'])

app.include_router(health.router, tags=['health'])

app.include_router(telemetry.router, prefix='/telemetry', tags=['telemetry'])

app.include_router(rules.router, prefix='/rules', tags=['rules'])

## 9.2 Pydantic 요청·응답 모델

[ api/schemas/ ]

# api/schemas/requests.py

from pydantic import BaseModel, Field

from typing import Optional

class PipelineStartRequest(BaseModel):

file_id: str = Field(..., description='Upload된 파일 ID')

category: str = Field(..., regex='^(tabular_ml|tabular_dl|timeseries|image|nlp|anomaly)$')

task: str = Field(..., regex='^(classification|regression|forecasting|clustering|anomaly_detection)$')

target_column: Optional[str] = None

user_question: Optional[str] = None

class PredictRequest(BaseModel):

features: dict

# api/schemas/responses.py

class UploadResponse(BaseModel):

file_id: str

file_name: str

size_bytes: int

sha256: str

class JobResponse(BaseModel):

job_id: str

status: str

progress: float = 0.0          # 0.0~1.0

current_agent: Optional[str] = None

eta_seconds: Optional[int] = None

class ResultResponse(BaseModel):

job_id: str

status: str

best_model: Optional[dict] = None

metrics: Optional[dict] = None

insights: Optional[str] = None

artifacts: dict[str, str] = {}  # type → URL

class HealthResponse(BaseModel):

status: str = 'healthy'

version: str

checks: dict[str, bool]         # postgres, redis, minio, llm 각각

## 9.3 핵심 엔드포인트 구현 (예시)

[ api/routes/upload.py ]

# api/routes/upload.py

from fastapi import APIRouter, UploadFile, File, HTTPException

from api.schemas.responses import UploadResponse

from tools.minio_tool import upload_file

from shared.db import db_session

import hashlib, uuid

router = APIRouter()

ALLOWED_TYPES = {'csv', 'parquet', 'zip', 'txt'}

MAX_SIZE = 100 * 1024 * 1024  # 100MB

@router.post('', response_model=UploadResponse)

async def upload_file_endpoint(file: UploadFile = File(...)):

ext = file.filename.split('.')[-1].lower()

if ext not in ALLOWED_TYPES:

raise HTTPException(400, f'Unsupported file type: {ext}')

content = await file.read()

if len(content) > MAX_SIZE:

raise HTTPException(413, 'File exceeds 100MB')

sha256 = hashlib.sha256(content).hexdigest()

file_id = str(uuid.uuid4())

object_name = f'uploads/{file_id}.{ext}'

# MinIO 저장

import io

from tools.minio_tool import _client, BUCKET

_client.put_object(BUCKET, object_name, io.BytesIO(content), len(content))

# DB 기록

with db_session() as s:

s.execute("""

INSERT INTO uploads (id, file_name, file_type, object_name, size_bytes, sha256)

VALUES (:id, :file_name, :file_type, :object_name, :size_bytes, :sha256)

""", {

'id': file_id, 'file_name': file.filename, 'file_type': ext,

'object_name': object_name, 'size_bytes': len(content), 'sha256': sha256,

})

return UploadResponse(file_id=file_id, file_name=file.filename,

size_bytes=len(content), sha256=sha256)

[ api/routes/pipeline.py ]

# api/routes/pipeline.py

from fastapi import APIRouter, HTTPException, WebSocket, WebSocketDisconnect

from api.schemas.requests import PipelineStartRequest

from api.schemas.responses import JobResponse

from orchestrator.runner import run_pipeline_task

from shared.db import db_session

import uuid, json, asyncio

import redis.asyncio as aioredis

router = APIRouter()

@router.post('/start', response_model=JobResponse)

async def start_pipeline(req: PipelineStartRequest):

job_id = str(uuid.uuid4())

# DB에 job 생성

with db_session() as s:

s.execute("""

INSERT INTO jobs (id, upload_id, category, task, target_column, user_question)

VALUES (:job_id, :upload_id, :category, :task, :target, :question)

""", {

'job_id': job_id, 'upload_id': req.file_id,

'category': req.category, 'task': req.task,

'target': req.target_column, 'question': req.user_question

})

# Celery 비동기 실행

run_pipeline_task.delay(

job_id=job_id, file_id=req.file_id, category=req.category,

task=req.task, target_column=req.target_column

)

return JobResponse(job_id=job_id, status='queued')

@router.get('/status/{job_id}', response_model=JobResponse)

async def get_status(job_id: str):

with db_session() as s:

row = s.execute("SELECT * FROM jobs WHERE id = :id", {'id': job_id}).fetchone()

if not row:

raise HTTPException(404, 'Job not found')

return JobResponse(job_id=job_id, status=row['status'])

@router.websocket('/ws/{job_id}')

async def websocket_progress(websocket: WebSocket, job_id: str):

await websocket.accept()

redis_client = aioredis.from_url('redis://redis:6379')

pubsub = redis_client.pubsub()

await pubsub.subscribe(f'job:{job_id}:progress')

try:

async for msg in pubsub.listen():

if msg['type'] == 'message':

await websocket.send_json(json.loads(msg['data']))

except WebSocketDisconnect:

pass

finally:

await pubsub.unsubscribe()

await redis_client.close()

## 9.4 12개 엔드포인트 전체 목록

| Method | Path | 요청/응답 스키마 |
| --- | --- | --- |
| POST | /upload | multipart/form-data → UploadResponse |
| POST | /profile/{file_id} | path param → ProfileResponse (data_profile dict) |
| POST | /pipeline/start | PipelineStartRequest → JobResponse |
| GET | /pipeline/status/{job_id} | path param → JobResponse |
| WS | /pipeline/ws/{job_id} | WebSocket → JSON 진행상황 (current_agent, progress) |
| GET | /results/{job_id} | path param → ResultResponse |
| GET | /download/{job_id}/{type} | type ∈ {ppt,pdf,model,script} → StreamingResponse |
| POST | /predict/{model_id} | PredictRequest → {prediction, confidence} |
| GET | /models | → list[ModelInfo] |
| GET | /health | → HealthResponse |
| GET | /rules | → list[Rule] (활성 룰 목록) |
| GET | /telemetry/stats | → TelemetryStats (에이전트별 성공률·평균 토큰) |

10     폴더 구조 + 격리 메커니즘

## 10.1 전체 폴더 구조

adaptive-autoai/

├── agents/              # 17개 에이전트 (담당자별 격리)

│   ├── base.py

│   ├── supervisor.py            (A)

│   ├── insight.py               (A)

│   ├── error_recovery.py        (A)

│   ├── model_selection.py       (B)

│   ├── training_executor.py     (B)

│   ├── training_monitor.py      (B)

│   ├── metrics_aggregator.py    (B)

│   ├── hyperparameter_tuner.py  (B)

│   ├── data_profiler.py         (C)

│   ├── schema_validator.py      (C)

│   ├── explainability.py        (C)

│   ├── preprocessing_strategist.py  (D)

│   ├── feature_engineer.py      (D)

│   ├── eda_agent.py             (D)

│   ├── eval_agent.py            (D)

│   └── report_composer.py       (D)

│

├── pipelines/           # 카테고리별 학습 (B 담당)

│   ├── base.py

│   ├── factory.py

│   ├── tabular_ml/

│   │   ├── pipeline.py

│   │   ├── preprocessor.py

│   │   └── search_space.py

│   ├── tabular_dl/

│   ├── timeseries/

│   ├── image/

│   ├── nlp/

│   └── anomaly/

│

├── tools/               # 외부 도구 래퍼 (C 담당)

│   ├── minio_tool.py

│   ├── mlflow_tool.py

│   ├── db_tool.py

│   └── llm_tool.py

│

├── harness/             # Harness 인프라 (D 담당)

│   ├── rules/

│   │   └── AGENTS.md

│   ├── skills/

│   │   ├── tabular_ml/main.md

│   │   ├── timeseries/main.md

│   │   └── ...

│   ├── memory/

│   │   ├── failure_log.jsonl

│   │   └── success_patterns.jsonl

│   ├── rules_manager.py

│   ├── auditor.py

│   ├── skills_loader.py

│   └── telemetry.py

│

├── orchestrator/        # LangGraph (A 담당)

│   ├── graph.py

│   ├── runner.py

│   └── celery_app.py

│

├── api/                 # FastAPI (C 담당)

│   ├── main.py

│   ├── routes/

│   │   ├── upload.py

│   │   ├── pipeline.py

│   │   ├── results.py

│   │   └── ...

│   └── schemas/

│

├── ui/                  # Streamlit (A 담당)

│   ├── app.py

│   └── components/

│

├── reports/             # 산출물 생성기 (D 담당)

│   ├── ppt_generator.py

│   ├── pdf_generator.py

│   ├── script_generator.py

│   └── templates/

│

├── shared/              # 최소 공유 (구조 변경 시 전원 합의)

│   ├── state.py         # PipelineState 정의

│   ├── config.py

│   ├── db.py

│   └── logger.py

│

├── migrations/          # Alembic

│   └── 001_initial.sql

│

├── docker/

│   ├── docker-compose.yml

│   ├── Dockerfile.api

│   ├── Dockerfile.worker

│   ├── Dockerfile.frontend

│   ├── Dockerfile.serving

│   └── init.sql

│

├── tests/

│   ├── test_agents/

│   ├── test_pipelines/

│   ├── test_api/

│   └── test_e2e/

│

├── .github/workflows/

│   ├── test.yml

│   ├── isolation_check.yml

│   └── build.yml

│

├── scripts/

│   ├── isolation_hook.sh

│   └── setup_dev.sh

│

├── .env.example

├── requirements.txt

├── pyproject.toml

├── AGENTS.md            # → harness/rules/AGENTS.md 심볼릭 링크

└── README.md

## 10.2 폴더 격리 강제 — pre-commit hook

[ scripts/isolation_hook.sh ]

#!/usr/bin/env bash

# scripts/isolation_hook.sh

# pre-commit hook: 본인 폴더 외 수정을 감지

OWNER=$(git config --get user.role)  # A|B|C|D (개발자가 .git/config에 설정)

if [ -z "$OWNER" ]; then

echo "user.role이 설정되지 않았습니다. git config user.role A|B|C|D"

exit 1

fi

declare -A OWN_PATHS

OWN_PATHS[A]="agents/supervisor agents/insight agents/error_recovery ui/ orchestrator/"

OWN_PATHS[B]="agents/model_selection agents/training_executor agents/training_monitor agents/metrics_aggregator agents/hyperparameter_tuner pipelines/"

OWN_PATHS[C]="agents/data_profiler agents/schema_validator agents/explainability api/ tools/ docker/ migrations/ .github/"

OWN_PATHS[D]="agents/preprocessing_strategist agents/feature_engineer agents/eda_agent agents/eval_agent agents/report_composer harness/ reports/"

changed=$(git diff --cached --name-only)

own="${OWN_PATHS[$OWNER]}"

violations=()

for file in $changed; do

# shared/는 모두에게 read-only (PR로만 수정)

if [[ "$file" == shared/* ]] || [[ "$file" == AGENTS.md ]]; then

echo "⚠️  $file 은 공유 파일입니다. PR로 합의 후 수정하세요."

violations+=("$file")

continue

fi

# 본인 영역 확인

is_own=false

for path in $own; do

if [[ "$file" == "$path"* ]]; then is_own=true; break; fi

done

if ! $is_own; then

# 공통 영역은 허용

if [[ "$file" == README.md ]] || [[ "$file" == tests/* ]] || \

[[ "$file" == scripts/* ]] || [[ "$file" == .env.example ]]; then

continue

fi

violations+=("$file")

fi

done

if [ ${#violations[@]} -gt 0 ]; then

echo "❌ 본인($OWNER) 담당 영역 외 파일 수정 감지:"

printf '  - %s\n' "${violations[@]}"

echo ""

echo "해당 담당자에게 PR 요청하거나, 정말 필요하면 --no-verify 사용."

exit 1

fi

echo "✅ 격리 검사 통과 (담당: $OWNER)"

11     환경변수 명세 (.env 템플릿)

[ .env.example ]

# .env.example

# === LLM ===

ANTHROPIC_API_KEY=sk-ant-xxxxxxxxxxxx

LANGSMITH_API_KEY=ls__xxxxxxxxxxxxxx

LANGSMITH_PROJECT=adaptive-autoai

# === DB ===

POSTGRES_PASSWORD=changeme_strong_password

DATABASE_URL=postgresql://autoai:changeme_strong_password@postgres:5432/autoai

# === Redis ===

REDIS_URL=redis://redis:6379/0

# === MinIO (S3 호환) ===

MINIO_ENDPOINT=minio:9000

MINIO_ACCESS_KEY=minioadmin

MINIO_SECRET_KEY=minioadmin_strong_password

MINIO_BUCKET=autoai-artifacts

# === MLflow ===

MLFLOW_TRACKING_URI=http://mlflow:5000

MLFLOW_S3_ENDPOINT_URL=http://minio:9000

# === 시스템 ===

LOG_LEVEL=INFO

MAX_UPLOAD_SIZE_MB=100

PIPELINE_TIMEOUT_MIN=30

# === 옵션 (GPU) ===

CUDA_VISIBLE_DEVICES=0

12     산출물 생성기 (PPT·PDF·대본)

## 12.1 PPT 생성기

[ reports/ppt_generator.py ]

# reports/ppt_generator.py

from pptx import Presentation

from pptx.util import Inches, Pt

from pptx.dml.color import RGBColor

from shared.state import PipelineState

from tools.minio_tool import save_artifact

import io

def generate_ppt(state: PipelineState) -> str:

"""카테고리별 템플릿으로 PPT 생성. 7~10 슬라이드."""

template_path = f'reports/templates/{state.category}.pptx'

prs = Presentation(template_path)

# 1. 표지

_add_title_slide(prs, state)

# 2. 데이터 개요

_add_data_overview(prs, state)

# 3. EDA (차트 3개)

_add_eda_slides(prs, state)

# 4. 모델 비교

_add_model_comparison(prs, state)

# 5. 최종 결과

_add_final_result(prs, state)

# 6. 인사이트

_add_insights(prs, state)

# 7. 향후 제안

_add_recommendations(prs, state)

# MinIO에 저장

buf = io.BytesIO()

prs.save(buf)

return save_artifact(buf.getvalue(), f'reports/{state.job_id}.pptx', 'ppt')

def _add_title_slide(prs, state):

slide = prs.slides.add_slide(prs.slide_layouts[0])

slide.shapes.title.text = f'{state.category.upper()} 분석 리포트'

slide.placeholders[1].text = f'Job ID: {state.job_id}'

## 12.2 PDF 생성기

[ reports/pdf_generator.py ]

# reports/pdf_generator.py

from weasyprint import HTML, CSS

from jinja2 import Environment, FileSystemLoader

from shared.state import PipelineState

from tools.minio_tool import save_artifact

def generate_pdf(state: PipelineState) -> str:

env = Environment(loader=FileSystemLoader('reports/templates/'))

template = env.get_template('pdf_report.html')

html_str = template.render(

title=f'{state.category.upper()} 분석 리포트',

job_id=state.job_id,

data_profile=state.data_profile,

best_model=state.best_model,

insights=state.insights,

explanations=state.explanations,

eda_charts=state.eda_charts,

)

css = CSS(filename='reports/templates/pdf_style.css')

pdf_bytes = HTML(string=html_str).write_pdf(stylesheets=[css])

return save_artifact(pdf_bytes, f'reports/{state.job_id}.pdf', 'pdf')

## 12.3 발표 대본 생성기 (LLM 호출)

[ reports/script_generator.py ]

# reports/script_generator.py

from langchain_anthropic import ChatAnthropic

from langchain_core.messages import SystemMessage, HumanMessage

from shared.state import PipelineState

from tools.minio_tool import save_artifact

import os

SCRIPT_PROMPT = """당신은 데이터 분석 발표 대본 작성 전문가입니다.

다음 분석 결과를 7~10분 발표 대본으로 작성하세요.

작성 원칙:

1. 슬라이드별 30~60초 분량

2. 존댓말 비즈니스 톤

3. 청중의 관심을 끄는 도입부

4. 결론은 액션 아이템 포함

5. 슬라이드 번호 표기: [Slide 1] ... [Slide 2] ...

마크다운으로 출력."""

_llm = ChatAnthropic(

model='claude-sonnet-4-6',

api_key=os.environ['ANTHROPIC_API_KEY'],

temperature=0.3,

max_tokens=4096,

)

def generate_script(state: PipelineState) -> str:

context = f"""[분석 카테고리] {state.category}

[데이터] {state.data_profile.get('rows')}행 × {state.data_profile.get('cols')}열

[최종 모델] {state.best_model.get('name') if state.best_model else 'N/A'}

[메트릭] {state.best_model.get('metric') if state.best_model else {}}

[인사이트]

{state.insights}"""

response = _llm.invoke([

SystemMessage(content=SCRIPT_PROMPT),

HumanMessage(content=context),

])

script_md = response.content.encode('utf-8')

return save_artifact(script_md, f'reports/{state.job_id}_script.md', 'script')

13     오류 처리 + Fallback 전략

## 13.1 오류 분류 매트릭스

| 오류 유형 | 감지 조건 | Fallback 전략 |
| --- | --- | --- |
| 데이터 오류 | Schema Validator가 errors 반환 | 사용자에게 명확한 오류 메시지 + 수정 가이드 반환. 파이프라인 중단. |
| 모델 학습 OOM | torch.cuda.OutOfMemoryError | batch_size를 절반으로 줄여 재시도. 3회 실패 시 더 작은 모델로 대체. |
| 학습 발산 | Training Monitor가 divergence 경고 | learning_rate를 1/10로 줄이고 재학습. 2회 실패 시 다른 모델로 대체. |
| LLM Rate Limit | AnthropicRateLimitError | 지수 백오프 재시도 (1s→2s→4s→8s). 4회 실패 시 Opus → Sonnet 다운그레이드. |
| LLM 응답 형식 오류 | JSONDecodeError | 프롬프트에 "valid JSON only" 강조 추가 후 재호출. 2회 실패 시 error_recovery. |
| 검증 실패 | Eval Agent가 approved=false | training_executor로 재루프. retry_count 증가. max_retries 초과 시 abort. |

## 13.2 데코레이터 패턴

[ shared/error_handler.py ]

# shared/error_handler.py

import time, logging

from functools import wraps

from anthropic import RateLimitError

logger = logging.getLogger(__name__)

def with_backoff(max_retries: int = 4, base_delay: float = 1.0):

"""LLM 호출에 지수 백오프 적용"""

def decorator(func):

@wraps(func)

def wrapper(*args, **kwargs):

for attempt in range(max_retries):

try:

return func(*args, **kwargs)

except RateLimitError as e:

if attempt == max_retries - 1:

raise

delay = base_delay * (2 ** attempt)

logger.warning(f'Rate limit hit, sleeping {delay}s (attempt {attempt+1})')

time.sleep(delay)

except Exception as e:

raise

return wrapper

return decorator

14     CI/CD 파이프라인

## 14.1 test.yml

[ .github/workflows/test.yml ]

# .github/workflows/test.yml

name: Test

on:

pull_request:

branches: [develop, main]

jobs:

test:

runs-on: ubuntu-22.04

services:

postgres:

image: postgres:16-alpine

env:

POSTGRES_USER: autoai

POSTGRES_PASSWORD: test

POSTGRES_DB: autoai_test

ports: [5432:5432]

options: >-

--health-cmd pg_isready --health-interval 10s --health-timeout 5s --health-retries 5

redis:

image: redis:7-alpine

ports: [6379:6379]

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: '3.11' }

- name: Install

run: pip install -r requirements.txt -r requirements-dev.txt

- name: Lint (ruff)

run: ruff check .

- name: Type check (mypy)

run: mypy agents/ pipelines/ orchestrator/

- name: Test

env:

DATABASE_URL: postgresql://autoai:test@localhost:5432/autoai_test

REDIS_URL: redis://localhost:6379/0

ANTHROPIC_API_KEY: ${{ secrets.ANTHROPIC_API_KEY_TEST }}

run: pytest tests/ --cov=. --cov-report=term --cov-fail-under=60

## 14.2 isolation_check.yml

[ .github/workflows/isolation_check.yml ]

# .github/workflows/isolation_check.yml

name: Isolation Check

on:

pull_request:

branches: [develop]

jobs:

check:

runs-on: ubuntu-22.04

steps:

- uses: actions/checkout@v4

with: { fetch-depth: 0 }

- name: Determine owner from PR author or label

id: owner

run: |

# PR 라벨 owner-A/B/C/D 또는 작성자 매핑으로 결정

if [[ "${{ contains(github.event.pull_request.labels.*.name, 'owner-A') }}" == "true" ]]; then

echo "owner=A" >> $GITHUB_OUTPUT

# ... B, C, D 동일 패턴

fi

- name: Check file ownership

run: |

OWNER=${{ steps.owner.outputs.owner }}

bash scripts/isolation_hook.sh "$OWNER" \

<(git diff --name-only origin/develop...HEAD)

15     팀원별 티켓 + 스프린트 계획

## 15.1 스프린트 일정 (5주)

| 주차 | 테마 | Done 조건 |
| --- | --- | --- |
| 1주 | 환경 + 기반 | Docker 8개 컨테이너 동작 · DB 10개 테이블 · LangGraph State · AGENTS.md 초안 · GitHub Actions |
| 2주 | 1차 에이전트 | Data Profiler + Schema Validator + Supervisor · 정형 ML 파이프라인 · /upload·/profile API · Streamlit 기본 UI |
| 3주 | 2차 에이전트 + Harness | Training Executor + Monitor + Aggregator + Eval Agent · 시계열·DL 파이프라인 · 자동 재루프 · LangSmith · Auditor |
| 4주 | 산출물 + 확장 | 이미지·NLP 파이프라인 · PPT·PDF·대본 자동 생성 · /predict API · Insight Agent · Explainability |
| 5주 | 이상치 + 데모 | 이상치 탐지 · 통합 테스트 25케이스 · Self-Evolving Rules 검증 · 데모 시나리오 5종 · KPI 측정 |

## 15.2 팀원별 티켓 (요약)

v1.0의 39개 티켓을 기반으로 하되, v2.0의 17개 에이전트 + 본 섹션의 코드 골격이 모두 구현되어야 한다. 상세 티켓은 v1.0 섹션 11 참고.

| 팀원 | 티켓 개수 | 핵심 구현 단위 |
| --- | --- | --- |
| A | 8개 (Supervisor·Insight·ErrorRecovery + UI·Graph·PM) | LangGraph 그래프 구성, State 정의, Streamlit UI, 프롬프트 표준 |
| B | 11개 (모델링 5에이전트 + 6 파이프라인) | 카테고리별 train·predict·evaluate, MLflow 연동, Optuna 탐색공간 |
| C | 10개 (DataProfiler·SchemaValidator·Explainability + 인프라) | Docker Compose, FastAPI 12 엔드포인트, DB DDL, CI/CD |
| D | 10개 (전처리 2+EDA+Eval+Report + Harness 전체) | AGENTS.md, Rules Manager, Auditor, PPT·PDF·대본 생성기, LangSmith |

16     완료 기준 (KPI + 인수 테스트)

## 16.1 정량 KPI

| 지표 | 정의 | 목표치 |
| --- | --- | --- |
| E2E 성공률 | 파이프라인 End-to-End 성공률 | ≥ 80% |
| 응답 속도 | CSV 업로드 → 최종 리포트 평균 | ≤ 90초 |
| 자동 재루프 성공률 | 검증 실패 후 재시도로 최종 성공 | ≥ 70% |
| Harness 학습 효과 | 1주차 대비 5주차 성공률 증가폭 | +15%p 이상 |
| 카테고리 커버 | MVP 6 카테고리 정상 동작 | 6/6 |
| API p95 | 모델 추론 응답 시간 (ML) | < 500ms |
| 테스트 커버리지 | 전체 / 에이전트 | 60% / 80% |

## 16.2 인수 테스트 시나리오 (5종)

- AT-1 — 정형 ML 분류: Titanic 데이터 업로드 → 자동 분석 → PPT/PDF 다운로드. 90초 이내, f1 ≥ 0.75

- AT-2 — 시계열 예측: 월별 매출 CSV 업로드 → 6개월 예측 → 신뢰구간 시각화. MAPE ≤ 30%

- AT-3 — 이미지 분류: CIFAR-10 부분 ZIP → 학습 → /predict API 호출. accuracy ≥ 0.7

- AT-4 — 한국어 NLP: 한국어 리뷰 데이터 → 감성 분류 → 한국어 인사이트 리포트. f1 ≥ 0.7

- AT-5 — 이상치 탐지 + Harness 진화: 의도적으로 노이즈 포함 데이터로 1회 실패 유도 → Auditor가 새 룰 추가 → 동일 데이터 재실행 시 성공

## 16.3 정성 완료 기준

- 데모 시나리오 5종 — 서로 다른 카테고리에서 End-to-End 성공 (인수 테스트와 별도)

- Harness 진화 증거 — AGENTS.md에 자동 누적된 룰 10개 이상

- 코드 격리 검증 — isolation_check.yml이 모든 PR에서 통과

- 문서 완성 — 에이전트별 README + API Swagger + 전체 README + 본 설계 문서

— 설계 도면 끝 —

본 v2.0은 실행 가능한 설계 도면입니다. 1주차 회의에서 세부 조정 후 착수합니다.